CogniTek — Readiness Assessment

(1-4-2026)

A comprehensive audit of what stands between our current app and a fully-fledged Google Play Store release.

Summary

| Category | Status |
| --- | --- |
| Capacitor + Android Shell | ✅ Basic setup done |
| Authentication (Supabase) | ✅ Working |
| Core Features (Record, Tasks, Flashcards, Sylens) | ✅ Working |
| Play Store Publishing Requirements | 🔴 Not started |
| Backend Production Readiness | 🟡 Partial |
| Offline & Resilience | 🟡 PWA caching only |
| Native Android Integration | 🟡 Minimal |
| Testing & Quality Assurance | 🔴 None |

Critical Blockers (Must Fix Before Publishing)

1. Backend is on ngrok / localhost — No Stable Production URL

⚠️ CAUTION: Our app currently points to http://127.0.0.1:8000 as the default API, with an ngrok tunnel for phone testing. Play Store apps cannot rely on ngrok tunnels or localhost.

What we need:

A permanently hosted backend with a stable URL (e.g., https://api.cognitek.app)

Render.com's free tier spins down after inactivity (30-60s cold starts = terrible UX)

Options: Render paid tier (~$7/mo), Railway.app, Fly.io, or a cheap VPS (DigitalOcean $6/mo)

The Whisper model requirement makes this harder — needs ~2GB+ RAM

2. Whisper Model Cannot Run on Free Tier Hosting

⚠️ WARNING: Our backend loads whisper.load_model("small") which requires ~1GB+ RAM and torch. Free-tier services will OOM crash or be painfully slow.

Options:

Use Groq's Whisper API (Already have Groq set up!) — free tier gives decent quotas

Use Google Cloud Speech-to-Text or AssemblyAI

Use OpenAI Whisper API ($0.006/min — very cheap)

Self-host on a GPU server (expensive for a student project)

3. No App Signing Configuration

ℹ️ IMPORTANT: Google Play requires a signed APK/AAB (Android App Bundle). Our current setup has no signing config.

What's needed in build.gradle:

Add a signingConfigs block with keystore path, passwords, and key alias

Generate a keystore with keytool — never lose it (you can't update the app without it)

Enroll in Google Play App Signing (recommended)

4. No Privacy Policy

⚠️ CAUTION: Google Play rejects apps without a privacy policy. Our app collects: audio recordings, user email, academic data, and uses AI services. This REQUIRES a privacy policy.

What you need:

A publicly hosted privacy policy page (e.g., on GitHub Pages or Vercel site)

Must disclose: data collected, how it's processed, third-party services (Supabase, Google Gemini, Groq), data retention, user rights

Link it in the Play Store listing AND inside the app (Profile page)

5. No Proper App Icons & Store Listing Assets

Current state: Our pwa-192x192.png and pwa-512x512.png are 685KB each (likely the same file — probably a placeholder).

Play Store requires:

| Asset | Specification |
| --- | --- |
| App Icon | 512×512 PNG (32-bit, no alpha for Play Store) |
| Feature Graphic | 1024×500 PNG |
| Screenshots | Min 2 phone screenshots (16:9 or 9:16) |
| Short Description | Max 80 characters |
| Full Description | Max 4000 characters |
| App Category | Education |
| Content Rating | Complete IARC questionnaire |

Android adaptive icons need to be generated from our logo with multiple density variants (mdpi → xxxhdpi).

6. Version Code/Name Not Managed

In build.gradle: versionCode 1, versionName "1.0"

Each Play Store update must have a higher versionCode

You need a versioning strategy (e.g., semver: 1.0.0, 1.1.0, 1.2.0)

Important Improvements (Should Fix)

7. No Offline Capability for the Native App

Our PWA has Workbox caching, but as a Capacitor native app, the service worker approach is less reliable.

What We need:

Local storage/SQLite for offline task/flashcard viewing

Queue system for audio uploads when offline (record → store locally → upload when back online)

Graceful error handling when backend is down (currently shows "Connection Failed" with no retry)

8. Missing Native Permissions Handling

AndroidManifest.xml declares RECORD_AUDIO and CAMERA, but:

No runtime permission request flow — Android 6+ requires asking at runtime

AudioRecorder.jsx uses navigator.mediaDevices.getUserMedia() — works in WebView but error handling is minimal

We should use @capacitor/permissions or @capacitor/microphone plugin for proper native permission flows

CAMERA permission is declared but no camera feature exists — Google may flag this as unnecessary

9. No Push Notifications

The google-services.json hook exists in build.gradle but the file itself is missing

No Firebase/FCM setup

For an academic app, notifications for upcoming deadlines and study reminders would be expected

10. Backend Security Issues

⚠️ WARNING:  Backend has allow_origins=["*"] — this allows any website to call your API.

Additional concerns:

No rate limiting — anyone can spam your Gemini/Groq endpoints and burn your API quota

No authentication on API endpoints — anyone with your URL can read/write ANY user's data by guessing UUIDs

API keys read from plaintext files (api_key.txt, groq_key.txt) — should be environment variables only

No input validation on audio file uploads (size limits, file type verification)

The temp_filename in process_audio could be a path traversal vulnerability

11. Deep Linking / Navigation Issues

Using BrowserRouter which requires server-side routing config

Capacitor apps sometimes have issues with BrowserRouter — consider HashRouter

No Android deep link / App Link configuration

12. No Error Reporting / Crash Analytics

ErrorBoundary shows a dev-friendly crash screen — not user-friendly for production

No crash reporting service (Sentry, Firebase Crashlytics, etc.)

No analytics to understand user behavior

Nice-to-Have (Polish for Better Store Rating)

13. No Loading States / Skeleton Screens

When the app loads data, users see nothing or brief flashes — skeleton loaders would feel more polished

14. No Data Export / Account Deletion

Google Play requires apps to offer account deletion if they support account creation

Users should be able to export their data (GDPR-like compliance)

15. Haptic Feedback

Recording button should vibrate on tap (native feel)

Use @capacitor/haptics plugin

16. App Size Optimization

Current Capacitor build likely includes all of Tailwind CSS — tree-shake unused styles

Lazy-load routes to reduce initial bundle

17. Accessibility

No ARIA labels on interactive elements

No screen reader support

Color contrast may not meet WCAG guidelines in some dark-mode elements

18. No Automated Testing

Zero unit tests, integration tests, or E2E tests

Play Store doesn't require them, but any update could break existing functionality

Recommended Action Plan (Priority Order)

Follow this sequence to get to Play Store as efficiently as possible:

1. Deploy Backend to Paid Hosting — Render paid tier or Railway — ~$7/mo

2. Replace Whisper with Cloud STT API — Use Groq Whisper API (key already set up)

3. Add API Authentication & Rate Limiting — Secure endpoints, restrict CORS

4. Generate Signing Key & Build Release AAB — keytool + Gradle signing config

5. Create Privacy Policy Page — Host on GitHub Pages or Vercel

6. Generate Proper App Icons & Store Assets — Adaptive icons, screenshots, feature graphic

7. Create Google Play Developer Account — $25 one-time fee

8. Complete Store Listing & Content Rating — Description, category, IARC questionnaire

9. Submit for Review — Upload AAB, publish

Estimated Effort

| Task | Time Estimate |
| --- | --- |
| Backend hosting + Whisper migration | 1-2 days |
| API security (auth, rate limiting) | 1 day |
| App signing + release build | 2-3 hours |
| Privacy policy | 1-2 hours |
| Store assets (icons, screenshots, description) | 3-4 hours |
| Play Store account + listing setup | 1-2 hours |
| Account deletion feature | 2-3 hours |
| Total minimum | ~3-4 days |

Costs to Consider

| Item | Cost |
| --- | --- |
| Google Play Developer Account | $25 (one-time) |
| Backend Hosting (Render/Railway paid) | ~$7-15/month |
| Cloud STT API (Groq Whisper / OpenAI) | Free tier likely sufficient |
| Gemini API | Free tier likely sufficient |
| Custom Domain (optional) | ~$10-15/year |
| Total upfront | ~$30-40 |
| Total monthly | ~$7-15 |

💡 TIP: The fastest path to Play Store: migrate audio transcription to Groq Whisper API (you already have the key), deploy backend to Render paid tier, add a privacy policy, generate signing keys, and submit. The core app features are already solid — it's mostly infrastructure and compliance work.